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I. [bookmark: _Toc139287305]Change Control	
This section serves as documentation of all known changes, revisions, and future initiatives that arise. 
[bookmark: _Toc139287306]1.1 Control Guidelines
The guidelines below are followed when changes are requested from the first finalized document. This ensures that the change is feasible and appropriate.
	Description
	Point of contact(s)
	Notes/comments

	Approval
(PDD completion, user acceptance, and go-live)
	Casey Peters 	
	

	Must review
(change requests, deliverables, etc.)
	Steve Strenkowski 
Bethany Miessner 
	



[bookmark: _Toc139287307]1.2 Document Revisions
	Rev. #
	Date
	Section/page#
	Revision summary
	Author

	1
	07/14/2023
	Process Map
	Changing need to post new batch for each Post Date – One batch for each export type (CC/MAS) and each entry will have distinct payment date
	Nick Lyons

	
	
	
	
	



[bookmark: _Toc139287308]1.3 Known Future Initiatives
The table below will capture the proposed business, process or application changes to be made soon that would impact the process at hand (if any).
	Process action(s) identified
	Impact on current automation
	Contact person
	Expected completion date

	MASC Report to be sent via SFTP
	Currently sent via email – added complexity and need for modular design if export is unable to be grabbed via SFTP by the automation
	Bethany Meissner
	TBD

	Blue Pay API implementation
	Blue Pay is currently pulled manually from website. Blue pay offers an API to obtain pertinent details needed for the automation. If unobtainable by API, added complexity will warrant modular design, requiring the “pull” portion to be its own automation
	Nick Lyons/Scott Woehl
	TBD



II. [bookmark: _Toc139287309]Introduction	
This section outlines the documents intended use, as well as applicable stakeholders who will be involved in decision making throughout the automation process.
I. [bookmark: _Toc5794684][bookmark: _Toc5794720][bookmark: _Toc5794756][bookmark: _Toc35937761][bookmark: _Toc35937837][bookmark: _Toc35944348][bookmark: _Toc35944587][bookmark: _Toc35968916][bookmark: _Toc35968947][bookmark: _Toc36649505][bookmark: _Toc36649539][bookmark: _Toc41925480][bookmark: _Toc45024710][bookmark: _Toc126155877][bookmark: _Toc126157973][bookmark: _Toc126228302][bookmark: _Toc126228758][bookmark: _Toc126228905][bookmark: _Toc126229843][bookmark: _Toc126230123][bookmark: _Toc126230352][bookmark: _Toc126230582][bookmark: _Toc126233081][bookmark: _Toc126235123][bookmark: _Toc126238854][bookmark: _Toc126242647][bookmark: _Toc126323641][bookmark: _Toc126328555][bookmark: _Toc126671985][bookmark: _Toc126679720][bookmark: _Toc126679912][bookmark: _Toc126680043][bookmark: _Toc126680275][bookmark: _Toc126738928][bookmark: _Toc126738987][bookmark: _Toc139287310]
II. [bookmark: _Toc5794685][bookmark: _Toc5794721][bookmark: _Toc5794757][bookmark: _Toc35937762][bookmark: _Toc35937838][bookmark: _Toc35944349][bookmark: _Toc35944588][bookmark: _Toc35968917][bookmark: _Toc35968948][bookmark: _Toc36649506][bookmark: _Toc36649540][bookmark: _Toc41925481][bookmark: _Toc45024711][bookmark: _Toc126155878][bookmark: _Toc126157974][bookmark: _Toc126228303][bookmark: _Toc126228759][bookmark: _Toc126228906][bookmark: _Toc126229844][bookmark: _Toc126230124][bookmark: _Toc126230353][bookmark: _Toc126230583][bookmark: _Toc126233082][bookmark: _Toc126235124][bookmark: _Toc126238855][bookmark: _Toc126242648][bookmark: _Toc126323642][bookmark: _Toc126328556][bookmark: _Toc126671986][bookmark: _Toc126679721][bookmark: _Toc126679913][bookmark: _Toc126680044][bookmark: _Toc126680276][bookmark: _Toc126738929][bookmark: _Toc126738988][bookmark: _Toc139287311]
[bookmark: _Toc139287312]2.1 Purpose 
The Process Definition Document is a development guide that details the process being automated. It serves as a consolidated document for development approval, and should be used following completion of the Identify & Prioritize Toolkits.
The PDD should be authored by a Solution Architect. A Process Owner should consult on the accuracy of the content. Once completed, the Solution Architect can hand off to the RPA developer(s) for development. 
The PDD should always be kept up to date. 

[bookmark: _Toc139287313]2.2 Objectives
The automation objectives expected by the Process Owner after automation of the selected business process are: Reduction of manual posting by staff to reallocate work to more escalated, or complex, cash posting functions. Automation will post patient cash to a batch, and post the batch if each record ties to the batch total.  

[bookmark: _Toc139287314]2.3 Key Contacts
Add stakeholders that contribute to the content and need to be informed of changes:
	Governance member
	Name
	Title
	Contact

	Account Executive
	Scott Cooper
	President
	Scott.cooper@ovationhc.com

	Project Sponsor
	Casey Peters
	SVP 
	cpeters@amplify-rcm.com

	Operational Owner
	Bethany Miessner
Steve Strenkowski
	Senior Consultant
Sr Product Manager, RCM
	bmiessner@amplify-rcm.com
sstrenkowski@ovationhc.com

	Solution Architect
	Nicholas Lyons
	Solution Architect Manager
	Nick.lyons@tarpon.health

	Development team
	TBD
	
	

	Maintenance Team
	TBD
	
	


*Add additional columns and titles as needed – this should be limited to key stakeholders in the automation process, and not the entirety of the Governance team

[bookmark: _Toc139287315]2.4 Prerequisite Checklist
a) Return on investment and complexity analysis (Identify & Prioritize Toolkit completion)
b) Availability of data to support development (data consolidation, export, queue structure, output)
c) Developer access and account creation (licenses, permissions, restrictions to create accounts for robots)
d) Credentials required to access applications (usernames/passwords, service accounts, etc.)

II. [bookmark: _Toc126233087][bookmark: _Toc126235129][bookmark: _Toc126238860][bookmark: _Toc126242653][bookmark: _Toc126323647][bookmark: _Toc126328561][bookmark: _Toc126671991][bookmark: _Toc126679726][bookmark: _Toc126679918][bookmark: _Toc126680049][bookmark: _Toc126680281][bookmark: _Toc126738934][bookmark: _Toc126738993][bookmark: _Toc139287316]
III. [bookmark: _Toc139287317]Process Outline	
This section outlines the applicable details required for automation development.
[bookmark: _Toc5794691][bookmark: _Toc5794727][bookmark: _Toc5794763][bookmark: _Toc35937768][bookmark: _Toc35937844][bookmark: _Toc35944355][bookmark: _Toc35944594][bookmark: _Toc35968923][bookmark: _Toc35968954][bookmark: _Toc36649512][bookmark: _Toc36649546][bookmark: _Toc41925487][bookmark: _Toc45024717][bookmark: _Toc126155885][bookmark: _Toc126157980][bookmark: _Toc126228309][bookmark: _Toc126228765][bookmark: _Toc126228912][bookmark: _Toc139287318]3.1 Process Overview
The Process Overview contains general information about the process before the automation is built. The Solutions Architect and Process Owner will coordinate to fill out required details below; most of which can be transferred from the Identify Toolkit.
	Item
	Answer/description

	Process name
	 Meditech Cash Posting – Patient CC & MASC

	Short description
	Automation will process list of Patient Payments by creating a batch, posting entrys, and posting the batch per export origin from both MAS and CC (Blue Pay) Report

	Process area/department
	Cash Posting

	Process restrictions/prerequisites
	Credentials – Service account has been obtained

	Process schedule & frequency
	Daily

	Process execution time (per action)
	3 minutes (Manual)

	Data input source
	MASC from vendor via SFTP & CC from API

	Data input time (export/queue)
	TBD

	Current manual daily volume
	45

	3 Year ROI Range
	$10,315.63 - $112,347.50


*Add more rows to the table to include relevant data for the automation process. No fields should be left empty. Use “n/a” for the items that don`t apply to the selected business process.

[bookmark: _Toc139287319]3.2 Applications Used
Populate the table below with a comprehensive list of all applications utilized throughout the automation process.
	Application
	Environment
	Access requirements
	Notes/comments

	Meditech
	Remote apps
	Credentials
	Service account obtained
Username: RES.AMPLI
Password: XXXXX

	
	 
	
	Windows credentials
Username: AmplifyUser
Pass: XXXXX


*Add more rows to the table to include the complete list of applications used throughout the automation process.


[bookmark: _Toc139287320]3.3 Data Inputs 
The following table captures data input details of the process being automated. Outline the data points in the table below if the data field is used in the automation.
File Name(s)
MASC: MMDDYY Medical Accounts ACH PMT $xxxxx B174.xlsx
Blue Pay: Bankcard File.xlsx
Combined, Parsed version: Meditech_CP_combined_YYYYMMDD
Details below are consolidated – full export from both reports totals 81 fields. 
	Field sequence
	Field name
	Data type
	Input Natively Digital?
	Input Structured?

	1
	Account_id
	General
	N
	Y

	2
	Payment Amount
	Accounting
	N
	Y

	3
	Paid Date
	Date
	Y
	Y

	4
	Location
	General
	Y
	Y

	5
	Auth Code
	General
	Y
	Y


* Native Digital: This is data that was created digitally e.g., excel, database or application reports etc. The non-native digital inputs are usually scanned images.
* Structured Data: has a predictable format and exists in fixed fields (e.g., an excel cell or a field in a form) and is tangible. Non-structured data would be a concatenated field, or free text note containing one specified field.

[bookmark: _Toc139287321]3.4 Process Map
This section contains a process map that represents a step-by-step guide to the process being automated.	
[bookmark: _Toc139287322]3.4.1 High Level Process Map
This section should be used in discussions with the Automation Governance team to approve development.
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[bookmark: _Toc139287323]3.4.2 Detailed Level Process Map
This section describes the process at key-stroke level, providing additional details to its corresponding step shown above. The identification of exceptions is essential for developers and must be called out in the table below.

	[bookmark: _Hlk35939216]#Action
	Input/Action
	Description
	Exception

	1-6
	Parse and produce queue
	Automation will start by taking blue pay API results and parsing into queue, as well as MASC report and inserting it into the queue. Once both files are parsed and ready for processing, automation will open remote apps
	Y

	7-12
	Log in
	Log in to RemoteApps with service account and select Meditech – log in to meditech as well
	

	13,14
	Access BAR Menu
	Follow prompts to get to Bar Menu (5, 49)
	

	15-26
	Create a batch
	Follow prompts (20, 8) and insert Time, Journal (PAYBOT), and create a journal number with “N”. Insert the comment, total amount of queue to be posted, insurance of SP, and Proc code depending on Export Origin
	Y

	27-38
	Post accounts
	Enter Account id from export (9), Insurance if first record (10), ser date (payment date), and a comment if posting Blue Pay 
	Y

	39-49
	Post Batch
	If no more records exist per the export origin designated, post batch and move to next export origin, if both posted, close bot 
	Y



[bookmark: _Toc139287324]3.4.3 Exceptions Handling
All exceptions must be documented in the table below. An exception is any scenario where the automation decides based on business or process variables. Examples are error messages and proprietary results from an application. 
There are two exception types:
Business = Decision based, where a data input requires an output or record assigned.
Process = Application based, where a screen/application requires a predetermined action.
Please list the applicable process step from the section above and its exception below: 
	Process step
	Exception type
	Scenario encountered (If)
	Resolution (Then)

	1-6
	Process
	File not in SFTP by 6:30am
	Retry every hour until 3 attempts are made

	1-6
	Process
	Necessary Field for automation is blank within file column
	Distinct record is marked as Skip

	1-6
	Process
	company_name field contains Excellus
	Do not parse and load into queue

	7-12
	Business
	URL is down/unreachable
	Retry every hour until 3 attempts are made

	1-6
	Business
	record is unactionable and/or does not qualify for process
	Indicate as failure

	12-49
	Business
	action successfully processed
	Indicate as Success

	15-26
	Business
	If posting Blue Pay (CC) batch
	Then Proc one Code is 151905

	15-26
	Business
	If posting MAS batch
	Then Proc one Code is 164000

	27-38
	Business
	If the entry number is "1", meaning it’s the first in the batch
	Update Insurance to SP (10) and Default Proc One to exception listed above

	27-38
	Business
	If posting CC Blue pay batch
	Update the comment field in the entry with the Auth Code

	38,39
	Business
	Nth row "Export origin" <> next line "Export Origin"
	Post batch and create new batch for next export origin



[bookmark: _Toc139287325]3.5 Out of Scope for RPA
Please list all automation actions that are out of scope or unobtainable in the table below:
	Activity/action
	Reason for out of scope
	Impact on process
	Possible measures for future avoidance

	
	
	
	

	
	
	
	


*Add more rows to the table to reflect the complete documentation provided to support the RPA process.

[bookmark: _Reporting][bookmark: _Toc139287326]IV. Metrics		
This section outlines the reporting requirements needed for performance management.
4.1 [bookmark: _Toc139287327]Automation Performance
	Report name/type
	Description/purpose
	Frequency
	Location

	Average process time
	How much time, on average, does it take the automation to resolve 1 record
	Monthly
	

	Error rate
	How many actions were skipped or received a failed status due to automations inability to receive queue/trigger/valid information
	Weekly
	

	
	
	
	


* For complex reporting requirements, include them into a separate document and attach it to the present documentation
4.2 [bookmark: _Toc139287328]Business Performance
	Report name/type
	Description/purpose
	Frequency
	Location

	FTE Savings
	Reduction in FTE’s needed to resolve populations assigned to automation
	Monthly
	

	
	
	
	


* For complex reporting requirements, include them into a separate document and attach it to the present documentation

[bookmark: _Toc139287329]V. Approval		
This section should be used when the PDD has been reviewed and approved by all stakeholders. 
5.1 [bookmark: _Toc139287330]Approval
Upon review and approval of this Process Definition Document (PDD), I approve this plan for development with the understanding that changes to this project may be needed. 

______________________________________                          __________________________
Project Sponsor                                                                    Today’s Date
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