# After Action Review (AAR)

# Background

Organizations often make the same mistakes because they are seen as negative and lessons are not learned effectively. Teams can avoid this by objectively assessing their performance during and after important projects and milestones. This will help them identify areas for improvement and build a culture of continuous learning.

One powerful tool for this is the After Action Review (AAR). An AAR is a structured discussion that teams have after a project or event. The goal of an AAR is to identify what went well, what could have gone better, and what lessons can be learned. By routinely conducting AARs and incorporating the learnings into operations, teams can improve their effectiveness and build confidence to take on the next challenge.

# Overview

Organizations will face many challenges when building and managing an automation program. It is common to make mistakes, such as fumbling an automation go-live or building a poorly performing automation. This document outlines AAR exercises that can be used to formalize learning from such episodes. The outputs can be shared within teams, across teams, and with the broader Tarpon Health Community.

# Organize the event

Outline the stakeholders who participated in the project and assign roles. Meetings can be held during or after a project. If after a project, try to hold the meeting within two weeks of the project ending. Each event should have 3 roles: Facilitator, Scribe, and Timekeeper. Participants can rotate through roles to keep engagement.

# Establish the purpose and ground rules

The facilitator should always review the purpose of the meeting and ground rules. Below are a few recommendations.

Sample purpose

- The goal is to guide and improve the work of future project teams

- The AAR does not grade success or failure, there are always weaknesses to improve and strengths to sustain

- Participants should share honest observations about what actually happened (objective

- data) without assigning blame or praise.

Sample ground rules

- Participate

- No thin skins

- Leave your title at the door

- Focus on the team’s issues, not the issues of those above in title

- Be candid and professional

- Focus on improving performance, not on placing blame

# Run the meeting

After establishing ground rules, the facilitator should cover a few topics while the scribe documents the conversation.

Overview

The facilitator should start with an overview of the project, comparing intended and actual results. The intent of the project, expected end state, the actual end state, a review of events, and relevant metrics should all be shared. A project charter is a great document to share in this section, if available. Below are a few recommendations.

- What was expected to happen?

  - What was the purpose and objectives?

  - What was the initial timeline?

  - What outcomes and outputs were intended?

- What actually happened?

Note: it's important to focus on what actually happened, not what people consider “bad” or “good”.

Sustain

The next step is facilitating a discussion on what the team did well during the project. The goal is to identify best practices or tactics that can be repeated in the future. Below are a few recommendations.

- What went really well in the project?

- What successful steps were taken towards achieving the objective?

Improve

The final step is facilitating a discussion on what the team could improve upon. The goal is to identify items to be improved or avoided in the future. It is important to distinguish between correcting the technical aspects of a problem and challenging the thinking that led to the decision. In order to build a culture of continuous learning, it is more important to challenge the thinking of the team. Below are a few recommendations.

- How well did we assess our challenges at the beginning of the project?

- What were the difficulties we didn’t foresee?

- Given the knowledge we had at the time, what could we have done better?

- What are we going to do differently in similar situations in the future to ensure success?

- What would your advice be to future project teams based on your experiences here?

Note: Don’t be afraid to ask “why” several times and make sure the discussion doesn’t become accusatory. Ensure the conversation is always focused on improvements, asking “What would you do differently next time?” as often as needed.

# Share the results

After the discussion, it is time to put the findings into practice. The first step is to provide a summary of actionable recommendations that will improve the process. In addition, ensure that everyone knows their follow-up tasks, especially those that require leadership.

One way to know that something has been learned is to ensure that it is being put into practice. And crucially, if it is put into practice, that it is producing the intended outcome. Managers should review processes, talk with staff, and audit the results of the process after the AAR.

Often, lessons from the first AAR are incomplete or incorrect. This is common and what led to the mistake in the first place. It is important to stress to your teams that it will take multiple iterations to solve the problem. This is what high-performing teams do.

The template below can be used to share the results of the AAR with the team.

# After Action Review Template

Overview

| Organization name | Enter |
| --- | --- |
| Project name | Enter |
| Review date | Enter |
| ARR completed during or after the project? | Enter |

Stakeholders

| Stakeholder name | Title | Role in AAR |
| --- | --- | --- |
| E.g. Nick Malenka | E.g. Director of Community | E.g. Facilitator |

Overview

| Project and metric overview |  |
| --- | --- |

Sustain

| Successes | What should we continue doing in the future? |
| --- | --- |

Improve

| What can be improved? | Recommendations for improvements |
| --- | --- |